## Project Risk Management Document

| Risk Category | Description | Impact Potential | Mitigation Strategy |
| --- | --- | --- | --- |
| Delayed Decisions | Progress may stall due to delayed decisions and approvals from the client. | Moderate to High | We seek to ensure that our scheduled meetings and regular update meetings with the client and project manager continues to be effective. We need to ensure that approval and close off on deliverable to PSC and Library is accepted in a timely manner. |
| Misalignment with Expectations | Without consistent feedback, project outcomes might not align with client expectations. | High | Document and share deliverables for regular reviews. Implement a sign-off process at critical milestones to ensure alignment. Critical for the handover processes, to ensure that any project outputs can be adjusted within the timeframe of the contractual agreement. |
| Resource Availability | Key personnel or critical resources may become less available as the project nears completion. | High | Plan resource allocation considering key dates. Secure commitments from necessary resources and train additional staff as backups. We seek to ensure that the plans to train staff for scanning and digitization within the PSC and Library project is identified and that these can occur within the period on or before September 2024. |
| Technical Issues | Integration issues or defects with new systems or components. | Moderate to High | Conduct thorough testing and validation of all new systems before full integration. Include buffer time in the schedule for addressing unforeseen issues. Hosting to be well established by the Ministry of ICT for the various systems -PSC and Library. |
| Budget Overruns | Potential for unforeseen expenses or delays leading to budget overruns. | High | Establish the allocation for the cost overruns that can occur due to client ongoing delays. |
| Regulatory Compliance | Overlooked compliance requirements or changes in regulations. | High | Regularly review project compliance with current laws and standards. Engage legal or regulatory experts to ensure adherence. Ensure that our close off report reflect that all document, information and employees are cleared from any mis conduct or any other such practices that can infringe on the security of the client’s information assets. |
| External Factors | Economic downturns, political instability, or significant industry changes might impact the project. | Moderate to High | Stay informed about external developments and create contingency plans that can be activated if these risks materialize. Specifically the upcoming hurricane season, and drought issue ongoing in 2024 in Grenada can lead to challenges for health and project outcomes. |